## Slide 1
ERP TRANSFORMATION PROGRAMME
Recommended Implementation Strategy, Scope, and Data Continuity
Prepared for Alpha Manufacturing Group
ERP Transformation Advisory Team 12 July 2026

## Slide 2
Executive Summary
The current ERP environment processes daily transactions but does not give management timely insight into contribution margins, engineering changes, or production costs. Engineering, Manufacturing, Procurement, and Finance operate without reliable integration, so decisions are often based on incomplete information.
We recommend a single integrated ERP core covering Finance, Manufacturing, Procurement, Material Requirements Planning, and Engineering Bill of Materials management. CRM and HRIS are deferred to a second phase so the programme stays focused on the capabilities that most improve profitability and decision making.
12
Month programme
from Foundation to Cutover
5
Core modules in scope
for Day One go live
2
Phases, with CRM and HRIS
moved to Phase Two
Alpha Manufacturing Group | ERP Transformation Programme
2

## Slide 3
Why the Current System Falls Short
The core issue is not an ageing platform. It is the lack of integration between critical business functions.
Limited financial visibility
Contribution margin, production cost, and overall performance data are not available in a timely way.
Disconnected engineering changes
Engineering changes are not consistently reflected in production costs across the business.
Fragmented BOM management
Bill of materials data is maintained inconsistently between Engineering and Manufacturing.
Unreliable financial reporting
Reporting does not always give an accurate picture of operational performance.
Alpha Manufacturing Group | ERP Transformation Programme
3

## Slide 4
Strategic Objectives
Four objectives will guide the programme from Foundation through Cutover.
Restore accurate contribution margin reporting for every customer order.
Integrate Engineering and Manufacturing through one reliable BOM structure.
Replace the legacy ERP without interrupting production, deliveries, or finance.
Establish governance that controls scope, data ownership, and customisation.
Alpha Manufacturing Group | ERP Transformation Programme
4

## Slide 5
A Phased Implementation Approach
Managed as a business transformation, not a technology replacement, across four structured phases.
1
Foundation
Governance, chart of accounts, master data standards, and implementation policies.
2
Build
Configure ERP modules, develop integrations, and validate engineering and manufacturing processes.
3
Testing
Data migration rehearsals, user acceptance testing, system integration testing, and two parallel month end closes.
4
Cutover
Production deployment, end user training, and 60 to 90 days of post implementation support.
Alpha Manufacturing Group | ERP Transformation Programme
5

## Slide 6
Key Programme Risks and Mitigation
Continuous monitoring of five risk areas will protect the programme timeline and data quality.
Risk | Business Impact | Mitigation Strategy
Poor BOM and master data quality | Incorrect production planning and inaccurate costing | Complete data cleansing, validation, and ownership before migration
Excessive system customisation | Increased cost, complexity, and delays | Operate a Change Control Board to approve or reject all change requests
Multi entity financial complexity | Reporting inconsistencies and consolidation challenges | Finalise organisational structures and financial policies in Foundation
Operational disruption at cutover | Production delays and customer service interruptions | Comprehensive testing, parallel operations, and deployment in low periods
Limited internal resource availability | Reduced project quality and delayed delivery | Dedicated business representatives supported by experienced consultants
Alpha Manufacturing Group | ERP Transformation Programme
6

## Slide 7
Programme Scope
Scope is prioritised toward the capabilities that most directly improve performance and visibility.
Day One Scope
Finance, General Ledger, Accounts Payable, Accounts Receivable
Procurement and Manufacturing
Material Requirements Planning
Engineering BOM and Engineering Change Control
Multi entity financial management
Production costing and contribution margin reporting
Operational dashboards
Deferred to Phase Two
CRM integration
HRIS and Payroll integration
Advanced business intelligence capabilities
Low priority site specific process variations
Custom developments that do not support operational performance or compliance
Alpha Manufacturing Group | ERP Transformation Programme
7

## Slide 8
Data Migration and Reporting Continuity
Full master data migration
Customers, suppliers, inventory, engineering BOMs, and open transactions are cleansed and migrated into the new ERP.
24 to 36 months of history
Historical transactional data is migrated to support operational reporting. Older records move to a secure read only archive.
Interim reporting environment
Financial reporting continuity is maintained through an interim environment during the transition period.
Two parallel month end closes
Completed before cutover to verify financial accuracy, validate reports, and confirm reconciliations.
Alpha Manufacturing Group | ERP Transformation Programme
8

## Slide 9
Programme Governance
Disciplined governance keeps scope, data ownership, and customisation under control.
Executive Steering Committee
Monitors progress, resolves major issues, approves scope changes, and ensures strategic alignment throughout the implementation.
Change Control Board
Holds authority to approve or reject all change requests, keeping customisation and cost under control.
Alpha Manufacturing Group | ERP Transformation Programme
9

## Slide 10
Recommendation
We recommend that Alpha Manufacturing Group approve a 12 month ERP transformation programme centred on a single integrated core, prioritising Finance, Manufacturing, Procurement, Engineering, and Material Requirements Planning, while deferring CRM and HRIS to a second phase.
Disciplined governance
Controlled scope management
Strong executive sponsorship
Comprehensive testing
High quality data migration
This approach reduces implementation risk while delivering reliable contribution margin reporting, integrated engineering processes, and a scalable foundation for future growth.
Alpha Manufacturing Group | ERP Transformation Programme
10